Intelligent System Design II

Electrical and Computer Engineering

Clemson University

Weekly Progress Report and Planning Sheet

*Lazy Latte Art*

Leah Brown, Luke Swetonic, Jacqueline Bendziewicz, Mariah Tam, Elise Ferkler, Derrick Joyce

Week of: April 10, 2023

Activities Completed This week (bullet points):

* Integrated GUI
* Stabilized base
* Worked on heart design
* Started work on Tulip design

| Student (update) | Individual Accomplishment(s)/Effort(s) contributing to Team Efforts | PMP sync?\* |
| --- | --- | --- |
| Luke | Helped change the heart design to pour a better design, helped with some physical design issues. | yes |
| Elise | Helped modify the heart design, helped stabilize physical design, and started fixing Tulip design | yes |
| Leah | Helped with testing the heart design with coffee and fix program for tulip | yes |
| Jackie | Helped modify heart design, helped stabilize physical design and fix wires and breadboard in place | yes |
| Mariah | Integrated the GUI into the design code, helped modify heart design, helped stabilize the physical design. | yes |
| Derrick | Cut pieces for physical design, helped integrate GUI with hardware code, helped with heart design | yes |

\* Please answer as Yes, No or Ahead, which represent on-schedule, late and ahead-of-schedule progress with respect to the PMP.

Activities in Progress (bullet points):

* Continue working on heart and tulip designs
* Continue working on casing
* Continue to update GUI

Activities to be Started Next Week (bullet points):

* Finish heart design
* Finish Tulip design
* Work on fern design
* Finish casing for design

Issues for Immediate Action and Attention (bullet points):

Materials and Supplies Needed (bullet points):

* Tablet for GUI